Sprint Schedule :

Project Planning Phase Sprint Delivery Plan

|  |  |
| --- | --- |
| Team ID | PNT2022TMID06442 |
| Project Name | Smart Waste Management System For Metropolitan Cities |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | As a team lead , I can enrolled for the project byentering my email, password and within that I can enter my team members name and their email. | 2 | High | Veerasivaji K |
| Sprint-1 |  | As a team lead , I will receive confirmation email once , I have enrolled for the project with team id and along with team members name. | 2 | High | Balamurugan A |
| Sprint-2 | Login | As a team member, I can login to the IBM portal by entering email & password | 1 | Medium | Santhoshini A |
| Sprint-2 |  | As a team member, I can login to the IBM portal by entering email & password | 1 | Medium | Vinothini G |
| Sprint-2 |  | As a team member, I can login to the IBM portal by entering email & | 1 | Medium | Veerasivaji K |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | password |  |  |  |
| Sprint-2 |  | As a team member, I can login to the IBM portal by entering email & password | 1 | Medium | Balamurugan A |

Project Tracker, Velocity & Burndown Chart:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint StartDate** | **Sprint End Date(Planned)** | **Story Points Completed (ason Planned End Date)** | **Sprint Release Date(Actual)** |
| Sprint-1 | 20 | 6 Days | 22 Oct 2022 | 27 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 30 | 30 Oct 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 49 | 06 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 50 | 07 Nov 2022 |

Velocity:

